Republic of the Marshall Islands

Digital Republic of the Marshall Islands Project

P171517

For Negotiations

ENVIRONMENTAL and SOCIAL

COMMITMENT PLAN (ESCP)

June 8, 2021

ENVIRONMENTAL AND SOCIAL COMMITMENT PLAN

- The Republic of the Marshall Islands (hereinafter RMI or the Recipient) will implement the Digital RMI Project (the Project), with the involvement of the Ministry of Finance, the Ministry of Transportation and Communications, and the Ministry of Culture and Internal Affairs. The International Development Association (hereinafter the Association) has agreed to provide financing for the Project.

- RMI will implement material measures and actions so that the Project is implemented in accordance with the World Bank Environmental and Social Standards (ESSs). This Environmental and Social Commitment Plan (ESCP) sets out material measures and actions, any specific documents or plans, as well as the timing for each of these.

- RMI will also comply with the provisions of any other environmental and social (E&S) documents required under the World Bank Environmental and Social Framework (ESF) and referred to in this ESCP, such as Environmental and Social Management Plan (ESMP), Labor Management Procedures (LMP) and Stakeholder Engagement Plans (SEP), and the timelines specified in those E&S documents.

- RMI is responsible for compliance with all requirements of the ESCP even when implementation of specific measures and actions is conducted by the Ministry, agency or unit referenced in 1. above.

- Implementation of the material measures and actions set out in this ESCP will be monitored and reported to the Association by RMI as required by the ESCP and the conditions of the legal agreement, and the Association will monitor and assess progress and completion of the material measures and actions throughout implementation of the Project.

- As agreed by the Association and RMI, this ESCP may be revised from time to time during Project implementation, to reflect adaptive management of Project changes and unforeseen circumstances or in response to assessment of Project performance conducted under the ESCP itself. In such circumstances, RMI, through the Ministry of Finance or delegate(s), will agree to the changes with the Association and will update the ESCP to reflect such changes. Agreement on changes to the ESCP will be documented through the exchange of letters signed between the Association and RMI, through the Ministry of Finance or delegate(s). RMI, through the Ministry of Finance or delegate(s), will promptly disclose the updated ESCP.

- Where Project changes, unforeseen circumstances, or Project performance result in changes to the risks and impacts during Project implementation, RMI shall provide additional funds, if needed, to implement actions and measures to address such risks and impacts.

| MATERIAL MEASURES AND ACTIONS |  | TIMEFRAME | RESPONSIBILE ENTITY/AUTHORITY |
| --- | --- | --- | --- |
| MONITORING AND REPORTING |  |  |  |
| A | REGULAR REPORTING Prepare and submit to the Association regular monitoring reports on the environmental, social, health and safety (ESHS) performance of the Project, including but not limited to, the implementation of the Environmental and Social Commitment Plan (ESCP), status of preparation and implementation of the environmental and social (E&S) documents required under the ESCP, stakeholder engagement activities, functioning of the grievance mechanism(s). | Quarterly throughout Project implementation. | Project Implementation Unit (PIU) with support from Central Implementation Unit (CIU) |
| B | INCIDENTS AND ACCIDENTS Promptly notify the Association of any incident or accident related to the Project, including gender-based violence (GBV), which has, or is likely to have, a significant adverse effect on the environment, the affected communities, the public or workers. Provide sufficient detail regarding the incident or accident, indicating immediate measures taken or that are planned to be taken to address it, and any information provided by any contractor and supervising entity, as appropriate. Subsequently, as per the Association’s request, prepare a report on the incident or accident and propose any measures to prevent its recurrence. | Notify the Association within 48 hours after learning of the incident or accident. A report would be provided within a timeframe acceptable to the Association, as requested. | PIU with support from CIU |
| ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS |  |  |  |
| 1.1 | ORGANIZATIONAL STRUCTURE Project management and implementation will be led by the PIU. The CIU will support the PIU and implementing agencies with all environmental and social risk management, except those responsibilities of the Contract Administration Agent in relation to activities under Component 1(c). The Contract Administration Agent will be required to engage environmental and social specialists to supervise the contractual commitments of the private partner to the Public Private Partnership (Public Private Partnership Partner) in relation to E&S risk management under Component 1(c). The Public Private Partnership Partner will be required to possess environmental and social specialist capacity for environmental and social risk management for activities under Component 1(c). | The CIU will maintain at least one full time equivalent internationally experienced environmental specialist and one full time equivalent internationally experienced social specialist for the duration of the Project. The Public Private Partnership Partner capacity requirements will be inserted into the procurement documents and the Public Private Partnership agreement between RMI and the Public Private Partnership Partner. | CIU. PIU. |
| 1.2 | MANAGEMENT TOOLS AND INSTRUMENTS Implement the Environmental and Social Management Plan (ESMP) (dated June 2021 and adopted and disclosed in June 2021) and update, consult and redisclose as necessary, in a manner acceptable to the Association. | Throughout Project implementation. | PIU, implementing agencies, CIU, Contract Administration Agent, Public Private Partnership Partner and contractor are responsible for implementation. CIU is responsible for supervision. |
| 1.3 | MANAGEMENT OF CONTRACT ADMINISTRATION AGENT Incorporate the relevant aspects of the ESCP, including the relevant aspects of the E&S documents and / or plans into the procurement documents for the Contract Administration Agent. Engage the Contract Administration Agent to supervise and monitor the implementation of the E&S instruments by the Public Private Partnership Partner under Component 1(c). Thereafter ensure the Contract Administration Agent retains environmental and social specialists on their team and complies with their contract. | During the preparation of the procurement documents for the Contract Administration Agent. Supervise throughout Project implementation. | PIU with support from CIU. |
| 1.4 | MANAGEMENT OF PRIVATE PARTNER Incorporate the relevant aspects of the ESCP, including the relevant aspects of the ESMP, Stakeholder Engagement Plan (SEP) and Labor Management Procedures (LMP) into the Public Private Partnership agreement between RMI and the Public Private Partnership Partner. This includes the E&S responsibilities for activities such as: the installation of new equipment, decommissioning of old equipment, access to land, recycling and disposal of waste, management of a consumer e-waste collection system, promotion and installation of fiber to the home and business, and management of staff redeployment. | During the preparation of the procurement documents for the Public Private Partnership Partner. Supervise throughout the term of the Public Private Partnership agreement, including any transfer of arrangements from the Public Private Partnership Partner to InfraCo. | Contract Administration Agent and PIU supported by the CIU. |
| 1.5 | MANAGEMENT OF CONTRACTORS Incorporate the relevant aspects of the ESCP, including the relevant aspects of the ESMP, SEP and the (LMP) into the ESHS specifications of the procurement documents with the contractor under Component 1(c). Thereafter ensure that the contractor complies with the ESHS specifications of their contract. | During the preparation of the procurement documents. Supervise contractors throughout Project implementation. | Public Private Partnership Partner for Component 1(c), to be supervised by the Contract Administration Agent and PIU supported by the CIU. |
| 1.6 | MANAGEMENT OF TECHNICAL ADVISORY CONTRACTS Incorporate the relevant aspects of the ESSs and the ESCP, including the relevant aspects of the ESMP, SEP and the LMP, into the terms of reference for technical assistance activities under the Project. Thereafter ensure that the approaches and outputs of the consultants comply with the terms of reference. | Prior to the preparation of procurement documents. Supervise consultants throughout Project implementation. | PIU supported by CIU. |
| ESS 2: LABOR AND WORKING CONDITIONS |  |  |  |
| 2.1 | LABOR MANAGEMENT PROCEDURES Prepare, consult, adopt, update and implement the Labor Management Procedures (LMP) for the Project. The LMP will include guidance for the restructuring and labor-related issues of the market reform activities. | The LMP will be prepared, disclosed, consulted, and thereafter adopted prior to the effective date of the Financing Agreement for the Project (Effective Date). Implement the LMP throughout Project implementation for all Components. | PIU with support from CIU. PIU and implementing agencies with support from CIU for Component 1, 2 3 and 4. Public Private Partnership Partner for Component 1(c) with support from Contract Administration Agent. |
| 2.2 | GRIEVANCE MECHANISM FOR PROJECT WORKERS Establish, maintain, and operate a grievance mechanism for Project workers, as described in the LMP and consistent with ESS2. The grievance mechanism will include processes for labor-related grievances that may result from market reform activities. | Grievance mechanism operational prior engaging Project workers and maintained throughout Project implementation. | PIU and implementing agencies with support from CIU for Component 1, 2, 3 and 4. Public Private Partnership Partner for Component 1(c) with support from Contract Administration Agent. Contractor for Component 1(c). |
| 2.3 | OCCUPATIONAL HEALTH AND SAFETY (OHS) MEASURES Adopt, update and implement occupational, health and safety (OHS) measures specified in the ESMP. | Throughout Project implementation. | PIU and implementing agencies with support from CIU for Component 1, 2, 3 and 4. Public Private Partnership Partner for Component 1(c) with support from Contract Administration Agent. Contractor for Component 1(c). |
| ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT. |  |  |  |
| 3.1 | SOLID WASTE MANAGEMENT PLAN: Require the preparation, adoption, and implementation of a Solid Waste Management Plan (SWMP) for the physical works under Component 1(c) by the by contractor and the consumer e-waste initiative by the Public Private Partnership Partner, as per the measures specified in the ESMP, to the satisfaction of the Association. | Prepare and submit for the Association’s review and approval prior to physical works starting under Component 1(c) and thereafter implement throughout the physical works implementation period. Prepare and submit for the Association’s review and approval during planning phase of consumer e-waste initiative and thereafter implement throughout the e-waste initiative implementation period. | Contractor. Public Private Partnership Partner. |

| ESS 4: COMMUNITY HEALTH AND SAFETY |  |  |  |
| --- | --- | --- | --- |
| 4.1 | TRAFFIC AND ROAD SAFETY: Adopt, update and implement measures and actions to assess and manage traffic and road safety risks relating to working in the road easements and transportation of equipment and workers, as required in the ESMP under action 1.2 above. | Throughout implementation of physical works under Component 1(c). | Public Private Partnership Partner with support from Contract Administration Agent and CIU. |
| 4.2 | COMMUNITY HEALTH AND SAFETY: Adopt, update and implement measures and actions to assess and manage risks and impacts to the community arising from Project activities as required in the ESMP under action 1.2 above. | Throughout Project implementation. | PIU and implementing agencies with support from CIU. Public Private Partnership Partner for Component 1(c). Contractor for Component 1(c). |
| 4.3 | GBV,SEAH, VAC and HT RISKS: Adopt, update and implement measures and actions to assess and manage the risks of gender-based violence (GBV) and sexual exploitation, abuse and harassment (SEAH), violence against children (VAC) and human trafficking (HT) as required in the ESMP under action 1.2 above. | Throughout Project implementation. | PIU and implementing agencies with support from CIU. Public Private Partnership Partner for Component 1(c). Contractor for Component 1(c). |

| ESS 5: LAND ACQUISITION, RESTRICTIONS ON LAND USE AND INVOLUNTARY RESETTLEMENT |  |  |  |
| --- | --- | --- | --- |
| 5.1 | LAND ACCESS PROCESS: Prepare and adopt a land access process in accordance with ESS 5, and thereafter update as necessary and implement the process before carrying out the associated activities, in a manner acceptable to the Association. The land access process will include processes for accessing land for the communal infrastructure (fiber networks and associated buildings/equipment on Majuro and Ebeye and 4G and other equipment in outer islands) and will include processes for accessing private land for the fiber to the home and business. The land access process will also address the management of impacts from the encroachment of assets or livelihoods into the infrastructure easements. | Prepare and adopt the land access process prior to the disbursement of funds for Component 1(c). Update and implement the land access process throughout Project implementation. | PIU with support from the CIU. Public Private Partnership Partner and contractor to implement the land access process under Component 1(c), with supervision from the Contract Administration Agent and CIU. |
| ESS 6: BIODIVERSITY CONSERVATION AND SUSTAINABLE MANAGEMENT OF LIVING NATURAL RESOURCES |  |  |  |
| Not Relevant |  |  |  |
| ESS 7: INDIGENOUS PEOPLES/SUB-SAHARAN AFRICAN HISTORICALLY UNDERSERVED TRADITIONAL LOCAL COMMUNITIES |  |  |  |
| Not Relevant. |  |  |  |
| ESS 8: CULTURAL HERITAGE |  |  |  |
| 8.1 | CULTURAL HERITAGE SCREENING AND CHANCE FINDS: Adopt, update and implement measures and actions to assess and manage cultural heritage risks relating to working in the road easements and on private land, including chance find procedures, as required in the ESMP under action 1.2 above. | Throughout implementation of physical works under Component 1(c). | Public Private Partnership Partner with support from Contract Administration Agent and CIU. Contractor for Component 1(c) |

| ESS 9: FINANCIAL INTERMEDIARIES |  |  |  |
| --- | --- | --- | --- |
| Not relevant. |  |  |  |
| ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE |  |  |  |
| 10.1 | STAKEHOLDER ENGAGEMENT PLAN PREPARATION AND IMPLEMENTATION Implement the Stakeholder Engagement Plan (SEP) (dated June 2021 and adopted and disclosed in June 2021), update, consult and redisclose as necessary, consistent with ESS10, in a manner satisfactory to the Association. | Throughout Project implementation | PIU and implementing agencies with support from CIU. Public Private Partnership Partner for Component 1(c). Contractor for Component 1(c). |
| 10.2 | PROJECT GRIEVANCE MECHANISM: Adopt, maintain and operate a grievance mechanism, as described in the SEP, which includes a separate pathway for serious and sensitive situations including GBV, SEAH and HT. | Throughout Project implementation. | PIU and implementing agencies with support from CIU. Public Private Partnership Partner for Component 1(c). Contractor for Component 1(c). |
| CAPACITY SUPPORT (TRAINING) |  |  |  |
| CS1 | TRAINING The CIU Environmental and Social Specialists will conduct awareness raising and training on the roles and responsibilities of PIU staff, the Ministry of Transportation and Communications staff, the National Telecommunications Authority staff on: - The ESCP, ESMP, EHS Guidelines, SEP and LMP - EHS clauses for bid documents and Public Private Partnership agreements - SEA/SH Codes of Conduct and mitigation measures and grievance arrangements - Consultation and stakeholder engagement - Grievance mechanism, managing complaints and grievances | Within three months of the Effective Date and as needed throughout Project implementation as new workers are engaged in the Project. | CIU. |