Republic of the Marshall Islands

Renewable Energy Generation and Access Increase

(REGAIN) Project

P181250

STAKEHOLDER ENGAGEMENT PLAN (SEP)

V2

MEC and KAJUR as Implementing Agencies

April 2024

Prepared for the Government of the Republic of Marshall Islands by the Centralized Implementation Unit of the RMI Division of Development Assistance (DIDA)

Republic of the Marshall Islands

Renewable Energy Generation and Access Increase

(REGAIN) Project

P181250

STAKEHOLDER ENGAGEMENT PLAN

April 2024

Quality Information

| Document | SEP – RMI REGAIN Project- Revision 2 |
| --- | --- |
| Date | 01 April 2024 |
| Prepared by | C Peacock, CIU Safeguards Advisor |
| Reviewed | CIU, WB Safeguards Team as preliminary draft |

Revision History

| Revision | Revision Date | Details | Revision By |
| --- | --- | --- | --- |
| 1 | 27 March 2024 | Preliminary Draft for Internal Review | CP |
| 2 | 28 March 2024 | Review by CP CIU Safeguards (Internal) | GV |

Revision 2

# TABLE OF CONTENTS

Acronyms and Abbreviations	iii

1.	INTRODUCTION	1

1.1.	Environmental and Social Assessment Overview	1

1.2.	Purpose, Objectives and Approach	1

1.3.	Scope	2

2.	PROJECT DESCRIPTION	3

3.	MANAGEMENT OF EXPECTED RISKS AND IMPACTs	6

4.	STAKEHOLDER IDENTIFICATION AND ANALYSIS	8

5.	STAKEHOLDER ENGAGEMENT	11

5.1.	Previous Stakeholder Engagement	11

5.2.	Stakeholder Engagement during Project Preparation	11

5.3.	Project Stakeholder Engagement Strategy	13

5.4.	Stakeholder Engagement Methods and Tools	15

5.5.	Stakeholder Engagement Records	17

5.6.	Information Disclosure	17

5.7.	Stakeholder Engagement Plan Summary	17

6.	REGAIN GRIEVANCE REDRESS MECHANISM	19

6.1.	Making Contact	20

6.2.	Roles and responsibilities  for grievance management	21

6.3.	Complaint Resolution Process	21

6.4.	Dealing with GBV including SEAH, VAC and HT	23

6.5.	Informing Project Stakeholders about the GRM	24

6.6.	Reporting on Grievances	24

6.7.	Handling and Storing Grievance Information	25

7.	MONITORING AND REPORTING ON THE PROJECT SEP	25

8.	RESOURCES AND RESPONSIBILITIES FOR IMPLEMENTATION	26

8.1.	Responsibilities for Implementation	26

8.2.	Implementation Budget	27

Annex A:	REGAIN SECAP template	28

Annex B:	GRM REporting Form	29

Annex C:	GRM REGISTER	31

List of Tables

Table 1: Stakeholders and Their Interest In The Project	8

Table 2: Indicative Stakeholder Engagement Plan for Project Inception	18

# Acronyms and Abbreviations

| ADB |  | - Asian Development Bank |
| --- | --- | --- |
| C-ESMP |  | - Contractor Environmental and Social Management Plan |
| CIU |  | Centralized Implementation Unit (DIDA) |
| CMI |  | College of the Marshall Islands |
| CoC |  | Code of Conduct |
| CSO |  | Civil Society Organization |
| DIDA |  | Division of International Development Assistance, MOF |
| EA |  | Executing Agency |
| E-GAP | Energy-Gender Action Plan |  |
| E&S |  | Environmental and Social |
| ESCP |  | Environmental and Social Commitment Plan |
| ESF |  | Environment and Social Framework (World Bank) |
| ESSP |  | Education and Skills Strengthening Project |
| ESMP |  | Environment and Social Management Plan |
| ESS |  | Environment and Social Standard |
| GBV |  | Gender Based Violence |
| GEDSI |  | Gender equity, disability and social inclusion |
| GoRMI |  | Government of the Republic of the Marshall Islands |
| GRM |  | Grievance Redress Mechanism |
| IA |  | Implementing Agency |
| IEC |  | Information, education and communication |
| KAJUR |  | Kwajalein Atoll Joint Utilities Resources Inc. |
| KADA |  | Kwajalein Atoll Development Authority |
| LMP |  | Labor Management Procedures |
| MEC |  | Marshalls Energy Company |
| MoF |  | Ministry of Finance |
| MOCIA |  | Ministry of Culture and Internal Affairs |
| MPWIU |  | Ministry of Works, Infrastructure and Utilities |
| NEO |  | National Energy Office |
| NEP & EAP |  | National Energy Policy and Energy Action Plan |
| NIs |  | Neighbouring Islands |
| NTC |  | National Training Council |
| OCIT |  | Office of Commerce, Investment and Tourism |
| OHS |  | Occupational Health and Safety |
| PAPs |  | Project Affected Parties |
| PDO |  | Project Development Objective |
| PLWD |  | People Living with Disabilities |
| PIU |  | Project Implementation Unit |
| PPA |  | Pacific Power Association |
| PSC |  | Project Steering Committee |
| RE |  | Renewable Energy |
| REGAIN |  | Renewable Energy Generation and Access Increase (the Project) |
| RMI |  | Republic of the Marshall Islands |
| RMIEPA |  | RMI Environmental Protection Authority |
| SCADA |  | Supervisory Control and Data Acquisition |
| SEAH/SH |  | Sexual Exploitation and Abuse / Sexual Harassment |
| SEP |  | Stakeholder Engagement Plan |
| SECAP |  | Stakeholder Engagement and Communication Action Plan |
| SEDeP |  | Sustainable Energy Development Project |
| SPREP |  | Secretariat of the Pacific Regional Environment Programme |
| TVET |  | Technical and Vocational Training |
| TOR |  | Terms of Reference |
| VMG |  | Vulnerable and marginalized groups |
| WAM |  | Waan Aelon in Majel |
| WB |  | World Bank |
| WUTMI |  | Women United Together Marshall Islands |

# Introduction

## Environmental and Social Assessment Overview

The Government of the Republic of the Marshall Islands (GoRMI) has requested support from the World Bank (WB) to design and implement the ‘Marshall Islands Renewable Energy Generation and Access Increase Project’ (REGAIN) or ‘the Project’. REGAIN follows on from the WB-funded Marshall Islands Sustainable Energy Development Project (SEDeP) implemented from 2017 to the present.

The Ministry of Finance (MoF) will serve as the Executing Agency (EA) for the Project which will be implemented by Marshalls Energy Company (MEC) and Kwajalein Atoll Joint Utilities Resources Inc. (KAJUR).

As part of project preparation, the WB Environmental and Social Framework (ESF) requires an assessment of environmental and social risks and the development of responsive environment and social (E&S) risk management plans and procedures, referred to as E&S Instruments. According to the WB E&S Risk Classification (ESRC) system, REGAIN has a Moderate E&S risk rating due to factors outlined in Section 3. To mitigate these and other potential risks, REGAIN will be implemented according to the following GoRMI-WB approved E&S Instruments:

- Project Environmental and Social Management Plan (ESMP) including Project Labor Management Procedures (LMP) which includes the Project Worker Code of Conduct (CoC), and the

- Stakeholder Engagement Plan (SEP), which includes the Project Grievance Redress Mechanism (GRM)

- Environmental and Social Commitment Plan (ESCP).

REGAIN E&S instruments have been shared with project implementing agencies and disclosed on the MOF Centralized Implementation Unit  (CIU) “E&S” website, and will be workshopped with the Project Implementation Unit (PIU), the Project Steering Committee and key implementing agency (IA) staff to ensure full understanding of Project E&S requirements including stakeholder engagement, communication and grievance processes.

## Purpose, Objectives and Approach

The purpose of this SEP is to provide a framework to facilitate open discussion and consensus-based decision-making about REGAIN activities by creating and sustaining an atmosphere of mutual trust and understanding. This will be achieved through regular communication and ongoing engagement with stakeholders including “project-affected parties”.

The objectives are to:

  - Identify key project stakeholders, including vulnerable and marginalized groups (VMGs).

- Identify parties consulted in the preparation of this SEP, as well as those who still need to be consulted during project inception and implementation including local governments, traditional leaders, landowners, service providers and affected communities.

  - Establish engagement processes to ensure stakeholders have ample opportunity to influence project design and decision-making.

  - Establish processes to ensure lessons learned in stakeholder communication and engagement are incorporated in subsequent interactions.

  - Identify the most effective methods and structures through which to disseminate project information and ensure regular, accessible, transparent and appropriate consultation.

  - Establish the REGAIN Grievance Mechanism, including the sexual exploitation, abuse and sexual harassment (SEA/SH) reporting and response pathway.

  - Provide guidance to MEC, KAJUR and the PIU on building and sustaining mutually respectful, beneficial and lasting relationships with energy sector stakeholders.

- Describe the means of disclosing key project information to ensure it is readily available and easily understandable by all stakeholders taking into account literacy levels, access to different modes of communications etc.

- Identify potential communication challenges such as consultation fatigue, time constraints, confusion with other Projects etc., and strategies to promote stakeholder communication and engagement, and

- Identify the roles and responsibilities for implementing and monitoring  this SEP and for the preparation and implementation of Stakeholder Engagement and Communication Action Plans (SECAPs), and activity-specific Consultant/Contractor SEPs.

- The Approach

- It is widely accepted that participatory, inclusive and well-planned communication and engagement is fundamental to establishing and maintaining strong relationships based on mutual trust and respect between project workers and stakeholders. Further, meaningful, consistent and respectful engagement increases the likelihood that implementing agencies, partners, constituents and beneficiaries will take ownership for achieving project outcomes. In this regard, the REGAIN SEP draws on lessons learned from previous stakeholder engagement under SEDeP, and on the extensive experience of the National Energy Office (NEO), MEC and KAJUR in relation to citizen involvement with the energy sector.

REGAIN project activities will be designed, implemented and monitored using a human rights approach with a particular focus on promoting gender equality, disability and social inclusion (GEDSI). As per the United Nations Sustainable Development Goals (SDGs), SDG #7:  Access to Affordable, Reliable, Sustainable and Modern Energy for All, it is recognized that energy is not a gender-neutral resource and that women in developing countries can suffer heavily from energy poverty given they are primarily responsible for household tasks including food preparation, child and elder care, laundry, cleaning etc. and for generating income through market sales, all of which is considerably more labour intensive without power. They also lack access to assets, finance, markets, infrastructure and skills required to secure more efficient energy sources. In addition, women are generally not empowered to contribute to infrastructure planning at community, district, provincial or national level because this is still considered men’s domain. The lack of women involved in energy sector work in the RMI contributes to continuation of this situation.

## Scope

The scope of this Stakeholder Engagement Plan is project-wide, and includes engagement strategies for all proposed activities, including those related to civil works, technical assessments, policy development, contractor liaison, public education, information disclosure/dissemination, and processes for managing project-related grievances.

It was developed using a “SEP Framework Approach” given that the location and design of some project activities was not clear at the time this instrument was prepared.  As such, it sets out the broad principles and processes to be followed when engaging with stakeholders to ensure compliance with ESF Environment and Social Standard #10 (ESS10) “Stakeholder Engagement and Information Disclosure” and the ESMP.

This SEP also provides the basis for developing successive “Stakeholder Engagement and Communication Action Plans” (SECAPs) which will form an important part of REGAIN 6-monthly Work Plans.  SECAPs are activity-specific and time-bound to enable the PIU, with support from the CIU E&S team, to prepare detailed engagement and communication plans as project locations and works become clear.

In addition to SECAPs prepared by the PIU, Contractor SEPs may need to be prepared for activities that require technical assistance (TA), contractor engagement and/or extensive public consultation, such as developing cost reflective electricity tariffs. The need for contactors/consultants to prepare a stakeholder engagement plan will be determined by project work plans, detailed activity designs, performance issues and existing stakeholder relations.

SEPs are proportionate to the potential E&S risks and the likely impacts of a proposed activity, and to stakeholder concerns regarding the risks and impacts associated with that activity. As such, SEPs developed for REGAIN activities will vary according to the complexity and scope of the works.

# Project Description

The REGAIN Development Objective is:

To increase renewable energy generation, improve the reliability or access tier level of electricity service  in targeted main and outer islands.

The Project has 3 components which will support a range of work across the energy sector as outlined below.

Component 1: Renewable Energy and Network Upgrades

- Work under Component 1 will increase renewable energy generation, improve reliability of power supply, and enhance resilience of distribution assets against climate/natural hazards by funding services, supplies, installation, and small works targeting generation, distribution, and operations in the Majuro and Ebeye Grids.

- Sub-Component 1.1: Renewable Energy Integration in Majuro and Ebeye

Conduct detailed studies, designs, supply, installation, and supervision of 5.5 MW of distributed, grid-connected solar PV systems (including solar PV modules, battery energy storage system, inverters, transformers, control systems, SCADA, necessary roof strengthening or structure erection, and any other ancillary equipment) in Majuro and Ebeye grids.

In Majuro, 3.5 MW of grid connected solar PV panels will be installed in various sites, including rooftops of school buildings, structures over basketball/volleyball courts, rooftops of hospital facilities, and canopies of parking lots, with 2.5 MWh of battery energy storage system. To help climate-proof the current generation and battery energy storage system,

In Ebeye, 2 MW of grid connected solar PV panels are envisioned to be installed on canopies erected along sidewalks of selected streets, structures over basketball courts and similar open areas, and rooftops of suitable public buildings (e.g.: Ebeye Public Elementary School and Kwajalein Atoll Development Authority) with 1 MWh of BESS. The solar PV equipment and installations will respond to climate resilient standards and will withstand hurricanes/storms.

- Note: all proposed solar installation sites in Majuro and Ebeye are subject to the outcomes of further study during project implementation.

Complete construction of the Majuro MEC Power Station 1 Building and the commissioning of new diesel generators within the building.

- Note: This work was initiated under SEDeP but will likely not be completed due to a funding gap. A comprehensive Environmental and Social Management Plan (ESMP) has already been prepared for this demolition and construction work.

- Sub-Component 1.2: Majuro and Ebeye Network Upgrades

Upgrade selected feeders or distribution line segments to enable additional renewable energy transfer; replace underground cable splices by elevated sectionalizing cabinet; raise some pad-mounted transformers and switchgears above surrounding levels and supply critical/emergency operational vehicles and equipment.

Rehabilitate selected portions of the distribution network to improve reliability of electricity service, including the distribution line between Uliga and Jenrok  in Majuro, and the causeway power lines will be put underground in Ebeye.

Procure three bucket trucks, two crane trucks, two excavators, two cable reel trailers, two mobile test rigs, and three inspection service vehicles to facilitate maintenance and accelerate power restoration after natural hazards in both Majuro and Ebeye.

Component 2: Improved Electricity Access in Neighbouring Islands

The Component will improve the quality of electricity access to enable productive activities in the Arno Atoll (Arno and Ine Islands) and add renewable energy in the generation mix for four other islands (Jaluit, Wotje, Rongrong, and Kili) to reduce operating costs.

Sub-component 2.1: Mini hybrid grid electrification in Arno and Ine Islands

Project work will support development of the Arno Atoll, the closest atoll to Majuro and where the Office of Commerce, Investment and Tourism (OCIT) intends to develop an international tourist destination with expected construction of new hotels and services.  Targeted potential customers include about 130 households, one or more resort/hotel, small businesses, a National Telecommunication Authority (NTA) local office,  two fish bases, two small hospitals, and two public schools.

About 400 kWp of solar PV panels with 0.37 MWh of battery energy storage, inverters, and transformers are expected to be installed to power the mini grids in Arno and Ine islands. Only two units of 40 kW-diesel generators (about 16 percent of the total installed generation capacity) will be installed to provide backup generation overnight

Sub-component 2.2: Hybridization of diesel power plants in Jaluit, Rongrong and Wotje

Work under this sub-component will reduce diesel use and associated operating costs improve access and reliability of power supply in three neighbouring island communities including Jabor/Jaluit, Rongrong/Majuro, and Wotje/Wotje which together involve about 1,800 people, ten schools, and nine health centres.

- Design, supply, install and supervise solar PV modules, BESS, and other ancillary equipment.

- Rehabilitate small segments of the distribution grids to improve the reliability of electricity service, and installation of prepaid meters.

Sub-component 2.3:  Hybridization of the Kili Island’s diesel power plant

While work undertaken under this sub-component would be similar to Component 2.2 works, Project activities on Kili Island will first require an amendment to MEC’s Service Areas to enable the transfer management of power plant operations from the Kili Local Government to MEC jurisdiction. The Cabinet of Ministers is considering this amendment and if approved, funding for this sub-component will be released. In 2021, the population of Kili Island was 415 people many of whom were descended from islanders who originally lived on Bikini Atoll. Kili has 124 households (but 25 of those are not occupied full-time), one school and one health centre.

- Design, supply, install and supervise solar PV modules, BESS, and other ancillary equipment.

- Rehabilitate small segments of the distribution grids to improve the reliability of electricity service, and installation of prepaid meters.

Component 3: Institutional Strengthening and Implementation Support

Work under Component 3 will focus on energy sector policy and regulatory development; MEC and KAJUR institutional strengthening and provision of Project implementation support.

Sub-Component 3.1: Sector Development Assistance

The subcomponent will help improve regulations, promote energy efficiency, enable renewable energy target monitoring, and facilitate follow-on project preparation.

In undertaking energy sector development work, community engagement using a participatory, gender-responsive and socially inclusive framework that integrates the voices and concerns of all stakeholders is critical.  In addition to technical and E&A assessments underpinning sector development, the project could conduct GEDSI impact assessments to identify possible gender and inclusion injustices in the transition to new energy sources. These analyses would address what resources women and other groups will need to aid in their transition to new systems,

- Provide international multi-disciplinary expertise to help build regulatory capacity including a cost-reflective reflective electricity tariff review, consultations and adoption in complementarity with the ADB-funded tariff methodology in collaboration with the National Energy Office (NEO).

- Develop energy efficiency regulations targeting air conditioning temperature control to reduce peak load.

- Conduct energy safety and efficiency awareness campaigns with a focus on islands with new electricity access (Arno and Ine) or significantly improved electricity service (Kili). RE awareness raising  will also include placement of Solar Display Monitors in schools and development of teaching and learning materials.

- Develop a renewable energy database and publish a state of RE report, which will record, document, and share critical information on RE, such as installed/available RE capacity, RE produced, and ongoing/planned RE initiatives/projects across the Marshall Islands.

- Conduct prefeasibility or feasibility studies for the preparation of follow-on energy projects.

Sub-component 3.2 - MEC and KAJUR Capacity Building

The subcomponent seeks to enhance the capacity of MEC and KAJUR to design, operate and maintain renewable energy (RE) technologies through a combination of international consultant expertise, and a gender-sensitive apprenticeship program and internships, and retention policies.

- Provide MEC and KAJUR with a RE (solar) expert (engineering level) and an electrical engineer (who will be based in Majuro and Ebeye for at least 2 years to train local MEC and KAJUR staff on RE design, operation, and maintenance.

- Collaborate with regional training facilities such as the Pacific Power Association, the World Bank-financed RMI Education and Skills Strengthening Project (ESSP) and the World Bank-implemented Pacific Women in Power program to fund an apprenticeship pilot which combines on-the-job training with external academic training for an identified number of MEC and KAJUR staff to develop certified solar technicians, upskilled diesel operators, line technicians, and other required semi-skilled workers.

- Facilitate internships, and encourage women’s involvement in the energy sector by

- establishing a quota for the number of women included in the apprenticeship and internship intakes, and

- developing, and implementing policies, procedures, and practices, to be identified under the preparation of an energy sector Gender Action Plan (E-GAP), to attract and promote retention of women.

Sub-component 3.3 – Project Implementation Support

The component will provide adequate resources to MEC’s Project Implementation Unit (PIU) to execute the Project including:

- Provide consulting services, goods, training/workshops, and incremental operating costs to enable the PIU to manage the Project over its duration, including salaries for (i) an International Project Manager (ii) a local Assistant Project Manager, (iii) a local Project Implementation Officer, (iv) a local Procurement Officer, (v) a local Environment and Social Development Officer, and (vi) a local Accountant.

- Citizen engagement activities, GIS-based monitoring of project realizations; purchase office equipment and supplies; provide for travel/local transport, part-time experts as needed, and training and workshops.

# Management of Expected Risks and Impacts

Under the WB E&S Risk Classification (ESRC) system, REGAIN is assessed as having Moderate E&S risk. While the project is expected to deliver positive environmental and social outcomes through improved energy supply, with low potential to harm people or the environment, working in remote areas, including six neighboring atolls/islands, involves challenges related to proper oversight of civil works, consumption of resources (i.e., water, aggregates and energy), waste management, community and worker occupational health and safety (OHS), the potential for worker misconduct and need for written land use agreements.

In addition to these risks, it will be essential that feasibility studies are conducted to ensure that households and businesses  will not be disadvantaged by increased energy costs. This is especially important for Kili where the cost of household electricity has been wholly subsidized.

Project activities are grouped in the REGAIN ESMP by activity type, based on the potential for adverse environment and/or social impacts. The main type of risks associated with Project activities and how these impacts will be mitigated and managed are summarized below:

Construction-related impacts such as noise, dust access, restrictions, and traffic delays will be managed through implementation and monitoring of Contractor Environmental and Social Management Plans (C-ESMPs). In works areas with potential food and water shortages and subject to the scale of workforce requirements, contractors will be required to supply workers with required provisions. Local aggregates will not be used in Project works without meeting the requirement set out in this ESMP.. Incident reporting procedures will follow those set out in the ESMP.

Generation of solid waste and e-waste will be managed by firstly considering whether they can be reused, refurbished, or recycled on-island, then sending all solid waste to Majuro for possible reuse, refurbishment, or recycling there.  Material unable to be reused or recycled on Majuro , will be sent to an authorized overseas facility due to limitations with landfills in RMI.

Occupational health and safety (OHS) risks will be managed through preparation, implementation and monitoring of Contractor OHS procedures, and implementation of any existing MEC , KAJUR and Kili power plant OHS procedures. Ensuring compliance of OHS provisions will be the responsibility of the Contractor, with oversight by the PIU and CIU. The accident and incident reporting system established for SEDeP will also be used for REGAIN.

Permission to use land for Project works will be received in writing from landowners during activity design and prior to commencement of any works. Copies of leases will be obtained, and Land Due Diligence reports will be prepared by the CIU and provided to the PIU and WB Task Team.

Potential for Gender Based Violence including sexual exploitation, abuse and harassment (SEAH), Violence against Children (VAC) and Human Trafficking (HT) will be mitigated and managed through mandatory signing of a Worker Code of Conduct and attendance at a GBV awareness workshop, and implementation of the Project Grievance Mechanism (GM) with has a specific pathway for dealing with GBV.

- Potential to exclude disadvantaged and vulnerable groups from project benefits if the cost of electricity increases due to improved services and some households are not able to afford new tariffs, especially low-income, single-headed and high-dependent families. This may be a particular concern for residents of Kili Island who receive wholly subsidized household electricity under the US Government Trust Fund for Kili. Residents of Kili Island are nuclear migrants who face serious impacts from climate change and are dependent on imported food which is shipped to the island only occasionally through the year.  As such, it will be important that energy assessments conducted for component 1 and 2  works include GESI and energy poverty analyses.

- Complaints related to the project will be managed through the REGAIN Grievance Mechanism (GM) attached to this SEP. The Project Steering Committee (PSC) and all Project workers will receive induction training on the GM and contractors will be required to display GM contact information signage at all work sites. Grievance report forms and registers established under SEDeP will continue to be used.

Lack of understanding and mitigation of potential environmental and social impacts arising from project activities will be mitigated through preparation of comprehensive feasibility and other studies that incorporate adequate stakeholder consultation with project affected parties, including vulnerable and disadvantaged groups, and other interested stakeholders (see Table 1). Contractor/Consultant Terms of Reference (TOR) for each scope of work will include consultation requirement and may involve preparation of an activity-specific Stakeholder Engagement and Communication Action Plan. In addition, the PIU will be responsible for developing and updating a project-wide SECAP which will form an important part of Project 6-monthly Progress Reports.

# Stakeholder Identification and Analysis

Stakeholder analysis determines the likely relationship between stakeholders and the project and assists to identify appropriate engagement methods for each stakeholder group during the life of the project. Project stakeholders can be divided into the following categories:

Project Affected Parties  (PAPs) are persons, households, groups of people (i.e., women, landowners, persons living with disabilities), organizations, businesses and private institutions that are directly affected (actually or potentially) by the Project. Other Interested Parties are individuals/groups/entities that may not experience direct impacts from the Project but who consider or perceive their interests as being affected by the Project and/or who could affect Project design or implementation in some way.

Vulnerable and Disadvantaged Groups (VMGs) are persons who may be disproportionately impacted or further disadvantaged by the project as compared with any other groups due to their existing status. Vulnerability and marginalization can stem from a person’s origin, gender, age, health condition, economic and social status, access to land, natural resources, level of voice and influence in decision-making processes etc.

- VMGs may require special engagement efforts to ensure their equal representation in consultation and decision-making process associated with the Project. This can include, for example, holding separate focus group sessions with women, youth and people living with disabilities (PLWD) and their caretakers, at times and locations suitable to stakeholders.

Stakeholders with a general and specific interest in REGAIN are identified in Table 1. Additional stakeholders, and changes in their interests may be identified during Project implementation which will be incorporated in Project 6-month Stakeholder Engagement and Communication Action Plans.

Table 1: Stakeholders and their Interest in the Project

| Group | Organization/Entity | Interest in the Project |
| --- | --- | --- |
| Project Affected Parties |  |  |
| RMI Government agencies | Ministry of Finance (MoF) Centralized Implementation Unit (CIU) | Executing Agency - Provide financial, procurement and E&S Project implementation support. |
|  | Marshalls Energy Company (MEC) | Implementing Agency - New and upgraded equipment; expanded service reach; recipient of capacity building. - Project management responsibilities. |
|  | Kwajalein Atoll Joint Utilities Resources (KAJUR) | Implementing Agency - New and upgraded equipment; expanded service reach; recipient of capacity building. - Project management responsibilities. |
|  | National Energy Office (NEO), Ministry of Environment (MOE) | - Primary government agency responsible for Energy policies and regulations in RMI, has oversight of National Energy Policy and Energy Action Plan (NEP&EAP), and Electricity Roadmap - Project will review ADB tariff adaption system and support implementation of the NEP&EAP. |
|  | Public School System (PSS) | - Solar infrastructure installed on select school facilities in Majuro, Ebeye and NIs. - Schools/students in areas potentially impacted by the Project benefit from improved power supply. |
|  | Kili Island Local Government | - Potential transfer power generation and distribution role to MEC management. - Possible introduction of user-pay tariff system. - Potential change to lease arrangements. |
| Landowners and Tenants | Landowners of existing MEC and KAJUR leases on Majuro, Ebeye and select NIs; landowners with existing PSS leases; landowners of alternative solar sites for project works. | - Piu to ensure leases provide for land access/use to install and operate hybrid grids and solar infrastructure on MEC, KAJUR and PSS leased land and for other identified locations. - Investment may alter lease rates. |
| Residents living in area potentially impacted by the Project. | Individuals, households, students, businesses, service providers and community groups that will directly benefit from energy upgrade works. | - Potentially affected residents can benefit from improved and more reliable supply of energy with potential to improve standards of living, livelihoods and service delivery. - Project beneficiaries residing/working/schooling close to location of physical works may be affected by short-term environmental and social impacts associated with construction works. |
| Energy sector workers and trainees, including interns and apprentices. | MEC, KAJUR and Kili power plant employees and women and men who participate in project supported apprenticeships & internships | - Opportunity for energy sector employees to receive technical training and possible certification. - Opportunity to increase women’s engagement in the energy sector through targeted apprenticeship and internship opportunities. |
| Local governments | Mayors and local governments in Project locations; KAJUR | - Manage local protocols for public consultation. - Coordinate local development plans. - Local governments and KAJUR are beneficiaries of solar panels. - Kili local government current operates power plant which could transfer to MEC. |
| Contractors | Various civil works contractors | - Contracted or subcontracted to undertake Project civil works including design, implementation and supervision. |
| Suppliers | Various suppliers | - Supply of goods and materials to contractors and/or subcontractors involved on the Project |
| Consultants | Various consultants | - Contracted or subcontracted to undertake feasibility studies, develop policies, establish apprenticeship pilot, provide multi-disciplinary expertise, conduct public consultations and adopt cost reflective electricity tariffs, etc. |
| Other interested parties |  |  |
| RMI Government departments and organizations | Ministry of Public Works, Infrastructure, and Utilities (MPWIU) | - Provides support with oversight of civil and construction works as required |
|  | RMI Environmental Protection Authority (EPA) | - Provides earth moving permits for select investments as required |
|  | Ministry of Health and Human Services (MHHS) | - Health centres and patients benefit from improved power supply in areas potentially impacted by the Project. |
|  | Office of Commerce, Investment and Tourism (OCIT) | - Potential to increase investment and tourism in areas potentially impacted by the Project (i.e., Arno Atoll) due to improved power supply. |
|  | Ministry of Culture and Internal Affairs (MOCIA) | - Potential for collaboration on development of an Energy sector Gender Action Plan (E-GAP) to attract and retain women workers in the energy sector. |
| Private Sector | Small and micro-businesses in operating in areas potentially impacted by the Project. | - Interested in the outcomes and benefits of the Project, and implications of changes to energy tariffs resulting from the Project. |
| Training Providers, Regulators and WB funded Education Project | Pacific Power Association (PPA), College of the Marshall Islands (CMI), University of the South Pacific (USP), RMI National Training Council (NTC) and the World Bank funded RMI Education and Skills Strengthening Project (ESSP) | - Collaboration with regional training facilities (i.e., PPA) to develop certified solar technicians and upskill diesel operators, linemen, and other required semi-skilled workers. - Collaboration with NTC re national TVET regulations. |
| Civil Society Organizations | CSOs working on i) climate change and sustainable development initiatives (i.e. Marshall Islands Conservation Society (MICS), International Office of Migration (IOM), Jo-Jikum and ii) gender-based violence (Women United Tother Marshall Islands (WUTMI) & Waan Aelon in Majel (WAM) | - Interested in the outcomes and benefits of the Project. - Potential for collaboration with Project consultation processes, public awareness work and development of the WEAP to attract and retain women workers in the energy sector. - Collaboration with WUTMI and WAM is essential in implementation of Project Grievance Mechanism in addressing GBV and SEA/SH |
| Vulnerable and Disadvantaged Groups |  |  |
| Vulnerable and disadvantaged groups | Including, but not limited to: - Households without access to electricity supply. - Households unable le to afford access to electricity supply. - Residents of remote and under-serviced areas (i.e., schools and health centres, without electricity) - Children, elderly, infirmed, PLWD and their caregivers. - Single-headed households - Survivors of, and those vulnerable to GBV, SEA/SH and VAC | - These groups have potential to benefit from the Project through improved energy access and supply, but such benefits may not reach everyone. It is important to ensure that vulnerable and disadvantaged groups are included in all Project planning processes and that a gender equality and social inclusion (GESI) analysis is undertaken during design and implemented through mainstreaming and targeted activities to ensure vulnerable groups are not disadvantaged by project interventions including increased household tariffs. - Prevention of GBV, SEA/SH and VAC as a result of the Project will be addressed through Worker awareness training and mandatory signing of the GoRMI-WB Code of Conduct (CoC). Workers will also be trained on appropriate response to SEA/SH should this occur. |

# Stakeholder Engagement

## Previous Stakeholder Engagement

- This Stakeholder Engagement Plan builds on the extensive public engagement and communication undertaken during the Marshall Islands Sustainable Energy Development Project (SEDeP) implemented in the RMI from 2017 to 2024. It also draws on lessons learned from previous stakeholder engagement under SEDeP, and on the extensive experience of MEC and KAJUR in relation to citizen involvement with the energy sector prior to SEDeP.

In project preparation discussions with MEC and the SEDeP PIU, they stressed the importance of continual communication with contractors and key stakeholders during construction works. For example, under SEDeP extensive community engagement was undertaken in Majuro in the process of selection of solar PV locations for that Project, and then during the installation of solar PV plants at schools, the PIU engaged regularly with contractors to ensure that any on-the-spot issues (i.e., inadequate roof structures) were mitigated quickly and effectively in collaboration with the public school system (PSS).  SEDeP also found that PIU-CIU pre-works meetings with school administrators played an important role in ensuring student safety. In this regard, the practise of announcing upcoming works at a student assembly and identifying male and female staff members who students consider approachable should concerns arise about the project, including potential SEAH worked well and should be continued, particularly in Neighboring Islands.

## Stakeholder Engagement during Project Preparation

Consultation has occurred during three WB-GoRMI Project preparation missions as outlined below.

Identification Mission (Oct 2023).

- The objectives of this mission were to

- (i) discuss the proposed project design, including the Project Development Objective and performance indicators, proposed components and activities and implementation arrangements;

- (ii) agree on an initial proposed budget envelope and possible additional funding sources;

- (iii) provide an overview of the WB requirements including procurement, financial management and the ESF;

- (iv) discuss the project stakeholder engagement strategy and consultation process;

- (v) discuss proposed project activities including budget and timeline;

- (vi) discuss the process and timeline for project preparation using retroactive financing and agree on next steps for implementation, and

- (vii) confirm and agree on a project preparation schedule and next steps.

- During this mission, site visits were conducted, and meetings were held with the NEO, MEC, KAJUR, the GoRMI Office of the Chief Secretary (OCS), the Ministry of Finance and members of the SEDeP Steering Committee.

Project Preparation Mission (Feb 2024).

- The objectives of this mission were to:

- (i) review the status of the project preparation activities;

- (ii) provide an overview of the World Bank documentation requirements and timeline to meet ESF commitments;

- (iii) define proposed project activities including description, budget, procurement method and timeline; and

- (iv) review the proposed Theory of Change and preliminary Results Framework.

- The NEO, MEC, SEDeP PIU, CIU management and E&S Team, and a WB consultant conducting NI visits were involved in this mission. Post project preparation meetings have also been conducted by the SEDeP PIU and MEC. For instance, a meeting was held with the ESSP Project, NTC and CMI to discuss TVET energy sector training options.

Pre-Appraisal and Negotiation Preparation Mission (Will be held in May 2024).

- The objectives of this mission will be to refine proposed project activities based on technical matters, procurement requirements, budgets, timelines and management arrangements. The WB Task Team and REGAIN Executing and Implementing Agency representatives will attend mission sessions along with members of the SEDeP Steering Committee and other interested parties including the CIU E&S team.

- Project Site Visits (March 2024).

The SEDeP Project Manager (PM) and a consultant engaged by the WB  visited Rongrong, Ebeye, Jaluit and Kili Island to meet with key stakeholders and conduct initial site inspections. Prior to these visits, the CIU E&S team with the with PM and consultant to discuss potential E&S issues and identify stakeholder consultation requirements. A post-visit meeting was also conducted to ensure identified stakeholder concerns were incorporated in the relevant E&S instruments.

- Stakeholder Consultations on Draft E&S Instruments  (April 2024).

- A meeting will be held with key stakeholders including project implementing agencies to review the draft E&S instruments, including the EMSF, LMP and SEP and make amendments as needed prior to Project Appraisal.

In addition to these meetings and site visits, the CIU and PIU have maintained ongoing engagement with key stakeholder agencies throughout implementation of SEDeP including staff from MOF, MEC, RMI EPA, Ministry of Public Works, Infrastructure and Utilities (MPWIU), WUTMI, WAM and MICS.

## Project Stakeholder Engagement Strategy

REGAIN stakeholder engagement and communication falls into four categories - engagement related to:

- conducting physical works;

- ii) preparing feasibility and other studies;

- iii) providing training and capacity building support, and

- iv) disclosing and sharing information about the project purpose, activities and progress, as well as stakeholder feedback and complaint procedures.

Key elements of the REGAIN engagement strategy are summarized below.

- Engagement related to physical works.

Project work in this category falls under Component 1: Renewable Energy and Network Upgrade, and Component 2: Improved Electricity Access in Outer Atolls, and includes:

Completion of the Majuro MEC Power Station 1 Building and the commissioning of new diesel generators within the building.

Installation of grid connected solar PV modules with battery energy storage, inverters, transformers, SCADA, and other necessary ancillary equipment in Ebeye and Majuro grids.

Installation of solar PV modules on existing and new rooftops of public/community buildings, including roof upgrades as required in Ebeye and Majuro.

Replacement of underground cable splices between the Uliga and Jenrok in Majuro and put causeway power lines underground in Ebeye.

Construction of hybrid mini grids in identified NIs and facilitate customer connections.

These works have the potential to cause nuisance (i.e., noise, dust, traffic delays and access restrictions) to nearby residents and businesses and, as such, these stakeholders need to be kept informed of Project plans, progress and timing, as well as how to get more information and raise any concerns. In addition, the potential impact of imported labor needs to be discussed with affected communities during activity design and concerns addressed proactively. Consultation with end-users will also be required during the design phase to ensure that planned upgrades are fit-for-purpose and responsive to the needs of all beneficiaries including vulnerable and disadvantaged groups, service providers and the business community.

- Consultation with parties directly affected by project physical works will be the responsibility of contractors/consultants as set out in their Terms of Reference (TORS), and/or by the Project Environmental and Social Development Officer with oversight by the CIU E&S Team.

- Engagement related to feasibility and other studies.

Work under various project sub-components include conducting prefeasibility and feasibility studies and developing activity designs including, but not limited to:

- Preparation of the Energy Gender Action Plan (E-GAP) to attract, train and retain women in the energy sector. This will include working with MEC and design consultants to identify facility upgrades required for female employees such as separate and secure toilet and shower facilities, and reviewing human resource policies from a GESI perspective.

Development of an internship/apprenticeship program that combines on-the-job training with external academic training for MEC, KAJUR staff and Kili power plant employees.

Identification of appropriate solar PV panel installation sites in Majuro, Ebeye and identified NIs on/near school buildings, recreational and sidewalk structures and other public buildings, considering structural issues, current lease arrangements, and impacts of construction.

Completion of cost-reflective electricity tariff review in congruence with ADB tariff methodology.

- Carrying out design and feasibility studies require appropriate stakeholder engagement as set out in contractor/consultant TORs and activity-specific Stakeholder Engagement Plans developed by the contractor/consultant or PIU prior to the commencement of the study. SEPs will identify activity-affected groups (i.e., households, businesses, service providers, landowners)  and set out how/when these parties will be consulted, including vulnerable and marginalized groups. These plans will also specify the objectives of the engagement and how stakeholder views and concerns will be addressed in activity design and implementation.

Project studies and designs will take into account relevant gender equity, disability and social inclusion (GEDSI) issues, including potential gender-based violence and SEA/SH risks and mitigation and empowerment strategies.

- Engagement related to training and capacity building.

Work under sub-component 3.2 focuses on enhancing the capacity of MEC and KAJUR to design, operate and maintain new RE technologies through the provision of specialized training, and provision of apprentice and internship programs for current and new employees. The Project will also strive to increase the number of women working in the energy sector through implementation of the project Energy sectorGender Action Plan (E – -GAP).

Developing an appropriate and inclusive RE apprenticeship and internship program will require close engagement with:

- MEC and KAJUR (and potentially the Kili Power Plant), to identify skill sets required by their current employees and well as new recruits required for expanded operations.

- Registered training providers such as the Pacific Power Association, the Australia Pacific Technical College (APTC), the University of the South Pacific (USP) and the College of the Marshall Islands (CMI) to identify appropriate training content and course options.

- The National Training Council (NTC), the regulator of technical and vocational training in the RMI regarding certification, potential trainers, facilities and co-funding options through GoRMI training grants administer by the Council.

- The RMI Education and Skills Strengthening Project (ESSP) regarding their work on technical and vocational training (TVET) and the potential for collaboration, including use of guidelines for the prevention of SEA/SH in training/tutoring situations, which is especially important for women engage in male dominated occupations.

- The Ministry of Culture and Internal Affairs, WUTMI and GEDSI focused CSOs to assist with identifying and preparing women interested in project training and energy sector work.

In addition, the Project will engage an Environmental and Social Development Officer who will assist with building E&S capacity within MEC and KAJUR.

- Engagement related to  sharing Project information and receiving feedback.

While the wider community is likely to have some awareness of SEDeP, ongoing stakeholder communication is essential to ensure beneficiaries are aware of REGAIN activities, especially in locations not served by SEDeP. Project information needs to be accessible to all affected parties and other interested groups including information on project objectives, activities, E&S risks and mitigation strategies, as well as how to get more information or raise concerns about the project using the grievance redress mechanism (see Section 6).

## Stakeholder Engagement Methods and Tools

This section describes stakeholder engagement methods, materials and record keeping systems that will be used during project implementation, with due consideration to ensuring adequate engagement of vulnerable and marginalized groups of people through customized approaches as required.

A wide range of information, education and communication (IEC) methods are available and can be used on their own or in combination with other strategies depending on the purpose and expected outcomes of the engagement.

Engagement methods

A variety of methods will be used by the Project to ensure meaningful communication with stakeholder groups, including:

- Face-to face meetings with targeted organizations, local government representatives, service providers and community leaders will be held to introduce project works, plan implementation, and review progress. Meetings will be carried out in English and/or Marshallese, depending on the situation and stakeholder preferences.

- Focus group discussions with community-based groups including meetings with men, women, youth, PLWDs/caretakers, the private sector and other stakeholders to ensure their views on activity design are well understood, and in follow-up consultations to provide update. Information on next steps etc. Meetings at community level should be conducted in Marshallese.

- Virtual meetings will mainly be undertaken when dealing with project partners to discuss design and implementation arrangements and to monitor progress.

- Workshops can be used for project planning, trainings and report reviews.

- Training and capacity-building events will be held for MEC/JAJUR employees and other identified parties. It is important to ensure that training materials are language and literacy appropriate.

- Education and awareness sessions on energy conservation and RE use and maintenance will be conducted with communities, schools, local governments and service providers using various communication methods and materials. It is important to ensure that these sessions are language and literacy appropriate.

Communication materials

A range of information, education and communication (IEC) materials will be used to engage with stakeholders, depending on the type and purpose of the engagement. This includes, but is not limited to:

Presentations (printed and electronic) for virtual and face-to-face meetings. It is important to recognize language proficiency and literacy levels of targeted stakeholders when presenting written materials.

Reports and studies completed by the project that contain detailed information about specific topics can be made to stakeholders in published and summary formats.

Brochures and Information Sheets for community handouts, in English and Marshallese.

Newsletters about project activities can be used to keep stakeholder informed of progress and issues arising. Newsletters should be available in English and Marshallese.

Social media and IA websites can provide information on project implementation, announce events, describe completed works, include links to project studies and provide contact information.

Newspaper and radio announcements can be used to advertise upcoming events, vacant positions and for sharing broad information about the project with the public.

Community noticeboards can be used to provide project information to residents in areas of interest and  contract details for stakeholders wanting more information about planned activities.

Work-site noticeboards will be posted on all sites where project works are taking place and include safety information, project contact information for instructions for lodging grievances.

CIU E&S Website (Ministry of Finance) will be used to disclose all public documents related to the project including the ESMF, SEP, LMP and ESCP prior to project finalization.

Public Notices  with project and contact information on community displayed on noticeboards and other high traffic areas.

When engaging with women, youth, people living with disabilities and other vulnerable groups including households without access to electricity supply, those unable le to afford access  and residents of remote and under-serviced areas, the Project will identify and employ appropriate IEC strategies to reduce barriers to participation and ensure their views are heard and incorporated in activity planning and prioritization. Such arrangements could include:

- Hiring female staff to facilitate the engagement.

- Engaging a CSO with expertise in participatory methods.

- Conducting women and youth only consultations.

- Scheduling community meetings at locations and times convenient for women, youth and people with disabilities/caretakers.

- Providing on-site child-care and transportation to meetings if not readily available.

- Using user-friendly communication methods and ensuring materials are language and literacy appropriate.

- Liaising with women/youth/disability organizations and working through their network to encourage involvement.

## Stakeholder Engagement Records

All stakeholder engagement will be recorded by the facilitator (or delegate) and include the following information:

Location, date and time of meeting

Summary of topic(s) discussed

Copy of information provided

Views expressed and concerns raised

Next steps

Attendee list (disaggregated by age, gender, community/ organization).

These records will be maintained in a secure and confidential manner by the PIU or Contractor and shared with the CIU E&S Team and WB Task Team when requested. A sample stakeholder engagement record form is available on the CIU E&S Website: https://ee.kobotoolbox.org/x/IgSErjOf

## Information Disclosure

The final draft of all REGAIN E&S Instruments (SEP, ESMP, LMP and ESCP) will be made available on the CIU E&S Website to enable key stakeholders to review and provide comments prior to documents being finalized and disclosed on MEC, CIU and WB websites.

Contractor ESMPs (C-ESMP) prepared for moderate risk activities will also be disclosed on MEC, CIU and WB websites prior to commencement of civil works. These documents may also be shared, in whole or in part, with affected parties during face-to-face meetings.

## Stakeholder Engagement Plan Summary

An indicative stakeholder engagement and disclosure plan for the first six months of REGAIN implementation is outlined in Table 2, which  will be further refined during Project inception as additional details regarding project works become available.

As indicated previously, the PIU will prepare successive six-month Stakeholder Engagement and Communication Action Plans (SECAPs) throughout Project implementation as part of broader work planning and progress reporting.  Preparation of Project SECAPs will be led by the PIU E&S Development Officer, supported by the Project Manager and CIU E&S Team and shared with the Project Steering Committee and WB Task Team.

SECAPs will include specific stakeholder engagement plans for each activity to be implemented during the coming six-month period, including the purpose, objectives and expected outcomes of the engagement, the methods and tools to be used, timelines, worker responsibilities, budget, logistics and documentation requirements.  SECAPs also include a section on “lessons learned” from previous stakeholder engagement.  The REGAIN SECAP template is contained in Annex A.

In addition to SECAPS prepared by the PIU, project activities that require significant consultation with affected persons due to their complexity or potential downstream impacts, such as energy policy development work, tariff setting, preparation of the gender action plan etc., will be required to develop detailed stakeholder engagement plans specific to that activity. The need for such plans will be set out in the activity scope of works and included in bid documents. Activity specific SEPs will be reviewed by the PIU, CIU E&S Team and cleared by the World Bank.

Table 2: Indicative Stakeholder Engagement Plan for Project Inception

| Project stage | Topic or message | Engagement and Communication Methods | Target stakeholders | Responsibility |
| --- | --- | --- | --- | --- |
| Engagement related to |  |  |  |  |
| Activity Design: Capacity Building | Develop strategy to build capacity of the energy sector workforce through technical training, apprenticeships/ internships, and increase the number of women engage in the sector workforce | - Engage consultancy services; stakeholder engagement requirements to be included in TOR. Consultant workplan includes SEP. - Conduct meetings with employers, training providers, regulators & ESSP PIU. - Hold focus group meetings with sector employees re preferred learning methods. - Conduct meeting with CMI, USP, ESSP and gender organizations including MICIA, WUTMI to develop E-WEAP - Possible newspaper/ radio announcements re opportunities. | Energy sector employers and training providers Organizations interested in women’s economic empowerment. | PIU/CIU |
| Engagement related to physical works |  |  |  |  |  |
| Activity Design: Location of Solar Panels | Confirm location of solar infrastructure in Majuro, Ebeye and NI through | - Conduct site visits to identify suitable locations based on technical and E&S assessment. - Identify current land ownership/use arrangements; obtain copies of leases. - Meet with occupants of proposed locations re potential E&S impacts. | - Landowners - Occupants of identified infrastructure | PIU/CIU |
| Activity Design: Power plant upgrades. | Design of facility upgrades to ensure they are fit-for purpose | - Conduct site inspections. - Meetings with employees. - Meetings with residents/businesses/services in proximity to works to identify possible E&S issues. - Develop scope of works. | Operators and end-users of facilities being upgraded | PIU/CIU |
| Prior to Civil Works | Ensure stakeholders in project locations are informed and prepared for commencement of civil works. | - Disclosure C-ESMPs for Moderate Risk activities and GRM. - Meetings with police re traffic management as necessary - Meeting with residents/ businesses/service providers (i.e., schools, health centres) in proximity to works re management of E&S issues and provide GRM information. - Post site and community noticeboards. - Announcements on radio and newspaper if works will have wider public impacts. | All stakeholders | CIU, PIU, civil works contractor |
| Engagement required to feasibility and other studies |  |  |  |  |
| To be detailed in task specific SEPs prepared by study consultants as outlined in Scope of Works |  |  |  | PIU/Consultants undertaking study; CIU oversight |
| Project Information Disclosure |  |  |  |  |
| Prior to implementation | Disclose E&S instruments, (SEP/GRM, ESMP/LMP & ESCP) | - Project E&S instruments are disclosed on MEC, CIU E&S and WB websites | All stakeholders | MEC, CIU and WB Task Team |
| During early implementation | Public awareness of project purpose & key activities. Availability of GRM & E&S instruments | - Newspaper and radio announcements including GRM availability. - Meetings with EA and IA employees to review E&S requirements and roles/responsibilities of all parties. - Meetings with mayors and local governments of atolls potentially impacted by the Project. | All stakeholders including energy consumers and project implementing and executing agencies. | PIU/CIU |

# REGAIN Grievance REDRESS Mechanism

Stakeholders, including project affected and other interested parties, have the right to make a complaint or file a grievance related to any aspect of the Project, at any time. This could include concerns related to project design, civil works, land access or use, impacts on livelihoods or standard of living, the attitude or behavior of project workers (including sexual misconduct), or the operational impacts of project activities. The person who makes a complaint is called the “Aggrieved Party” or AP.

The primary objective of the grievance redress mechanism (GRM) is to allow people who believe they are, or could be, negatively impacted by the project to express their concerns and achieve a timely and satisfactory resolution using a systematic (step-by-step), well-documented approach.

The REGAIN grievance redress mechanism seeks to ensure that:

the basic rights and interests of every person affected by the project are protected; and

any concerns arising from implementation of the project are address in an effective and timely manner.

## Making Contact

Anyone can ask for information, make a complaint or submit a grievance about the Project at any time and for any reason.

Until the REGAIN Project Manager is appointed, the SEDeP Project Manager, Kamalesh Doshi and the MEC Chief Technical Officer, Steve Wakefield will be the key points of contact for complaints and grievances. Stakeholders can also contact the CIU E&S Team or file a grievance on the E&S Website if they prefer. These parties can be contacted as follows:

Kamalesh Doshi: 		Email: kamaleshdoshi6@gmail.com

- Skype: kamalesh.doshi

- Phone: (692) xx

Other platforms?

- Steve Wakefield   		Email: swakefield@mecrmi.com

Phone: (692) 625-3827 or 625-3828 or 625-3829

Other platforms?

- Mail: MEC, P.O. Box 1439, Majuro, Marshall Islands

- In person: MEC Office, Uliga Village, Majuro

- CIU E&S Team 	Colleen Peacock

- Email: colleen@tautai.com

Skype: colleen.peacock.taylor

Phone: (679) 999 406

Website: https://www.ciudidasafeguards.com/grm

- Garry Venus

- Email: gazza700@gmail.com

WhatsApp +6421741410

Website: https://www.ciudidasafeguards.com/grm

- Mark Moncure

- Email: ciu.safeguards.mark@gmail.com

- Phone: (692) 625-5968 or 455-2014
In person: DIDA Office

Website: https://www.ciudidasafeguards.com/grm

## Roles and responsibilities  for grievance management

Implementation of the REGAIN GRM will be handled as follows.

Manage Grievance Processes: The Project Manager will be the Designated Contact Person (DCP) who will be responsible for the proper implementation of this GRM, with support from the CIU E&S Team.

GRM Reporting:  The Project Manager, with support from CIU E&S Team, will ensure that all GRM paperwork is completed including grievance information and registry forms (see Annex B and C) which will be summarized (with complainant names and other identifying information removed) and included in 6-month project progress reports.

Questions about Project Activities and Simple Complaints:  Construction Site Supervisors will respond to simple questions and anticipated concerns complaints and inform the Project Manager within 24 hours. For example, this could involve fixing broken fencing around a construction site or dealing with construction noise/dust complaints.

Concerns related to serious and sensitive matters: The Project Manager, in collaboration with the MEC Chief Executive Officer and support from CIU E&S Specialists and referral agencies as needed (See section 6).

## Complaint Resolution Process

The REGAIN grievance redress process is summarized in Table 3 and be used to develop a flow-diagram for E&S induction training with the PIU and other Project workers once appointed.

Table 3:  Grievance Redress Process

| Step | Process | Timeline |
| --- | --- | --- |
| 1. | Aggrieved Party (AP) takes their concern or complaint to the Designated Contact Person (DCP) or to anyone else involved with the Project (“recipient”). The Recipient must forward all information received to the DCP within 12 hours of receipt. During construction, the Construction Site Supervisor (CSS) becomes the DCP. In this case, in addition to the following steps, the DCP (CSS) shall report any concern or complaint directly to the REGAIN Project Manager within 12 hours of receipt. Within 12 hours of receipt, the DCP shall: - Log concern or complaint [Section 7 of this GRM] - Determine whether the concern or complaint is Project related. - If not Project-related DCP advises AP and forwards concern or complaint to appropriate authority. A record of the complaint is recorded on the Complaint Register, and the case in closed. - Determine whether the concern or complaint is sensitive or serious matter (see Section 6.2). - If the matter relates to GBV, SEA/H or VAC or Human Trafficking, the DCP will immediately refer the survivor to WUTMI, and escalates the matter to the MEC Chief Executive Officer. If the survivor is male the person will be referred to WAM. Male perpetrators can also be referred to WAM. - Notify the CIU E&S Team and the World Bank (WB) Task Team Leader. | Any time Recipient: within 12 hrs. of Receiving Complaint DCP: within 12 hrs. of receiving complaint |
| 2. | The DCP endeavours to resolve the concern or complaint within 24 hours of receipt and logging the grievance. For complaints that are satisfactorily resolved by the DCP, the nature and time of resolution is logged. | Within 12 hrs. of logging grievance |
| 3. | If the issue is unable to be resolved within 24 hours of lodging, the DCP will continue to process the grievance with the AP and input from other parties as appropriate. Note: the timeframe for this step may be extended if there is a valid reason and the AP and DCP agree. | Within 2 weeks of logging grievance (subject to extension by mutual agreement). |
| 4. | Where the AP is not satisfied with the resolution from Step 3, the DCP will refer the AP to the MEC Chief Executive Officer. | 2 weeks after logging grievance |
| 5. | The MEC Chief Executive Officer endeavours to address and resolve the complaint (by way of identifying a solution or negotiating a resolution with the AP) and informs the AP in writing. For complaints that were satisfactorily resolved by the MEC Chief Executive Officer the incident and resultant resolution will be logged by the DCP. The MEC Chief Executive Officer will refer then unresolved issue to the Chair of the MEC Board for action/resolution. Any complaints relating to GBV will be dealt with pursuant to Section 6.2. | 2 weeks after GM receives complaint. |
| 6. | The Chair of MEC will endeavour to address and resolve the complaint and inform the AP. If the matter remains unresolved within 2 weeks of the MEC Board Chair receiving the complaint, or AP is not satisfied with the outcome, the Chair will then refer to matter to the Project Steering Committee (PSC) for a resolution. The DCP will log details of issue and resultant resolution status. | 2 weeks after Secretary receives complaint. |
| 7. | Project Steering Committee resolves issue. | 1 month after PSC receives complaint |
| 8. | If complaint remains unresolved or the AP is dissatisfied with the outcome proposed by the PSC, he/she is free to refer the matter to the appropriate legal or judicial authority. A decision of the Court will be final. | Anytime. |

## Dealing with gender violence including sexual exploitation, abuse & harassment, violence against children and human trafficking

If a complaint is related to gender-based violence (GBV) including sexual exploitation, abuse, or sexual harassment (SEA/SH), the survivor (also referred to as the victim) will be referred to Women United Together Marshall Islands (WUTMI, Violence against Women and Girls Support Service (WUTMI - WIM). The intention of such referrals is to provide for the safety and support needs of women and girls who are in this situation. WUTMI - WIM will be responsible for assisting survivors initiate legal action as required.

In situations where the survivor is male, referrals will be made to Waan Aelon in Majel (WAM)  - WUTMI does not deal with male survivors or perpetrators.

In situations involving human trafficking (HT), Project workers should refer the matter to WAM  for counselling and legal support.

In situation involving violence against children, the Project will refer the matter to the Ministry of Internal Affairs (MOCIA), Child Rights Office for appropriate child protection services.

Throughout the referral and investigation processes, it is critical that confidentially is fully respected and maintained and that the safety and dignity of survivors is upheld.

In situations involving GBV, SEA/SH, VAC or HT, the Project will use a “survivor-centred approach”. This means that:

- The rights, needs, and wishes of the survivor (or victim) is the foremost priority of everyone involved.

- The survivor has a right to:

The survivor-centred approach aims to create a supportive environment in which the survivor’s rights are respected and in which she is treated with dignity and respect. The approach helps to promote the survivor’s recovery and her ability to identify and express needs and wishes, as well as to reinforce her capacity to make decisions about possible interventions.

(UN Women)

be treated with dignity and respect instead of being exposed to victim-blaming attitudes.

- choose their own course of action in dealing with the violence they have experienced rather than being told what they should do.

- non-discrimination based on gender, age, race/ ethnicity, ability, sexual orientation or any other characteristic.

- to be told about the full range of legal and support options available to them.

As indicated in the REGAIN Environmental and Social Management Plan (ESMF), all Project Workers, including consultants and contractors will be required to sign the GoRMI-WB Code of Conduct (See Project LMP) which includes specific GBV, SEA/SH, VAC and HT provisions and attend a CoC awareness session.  In addition, all REGAIN project workers will be required to attend an E&S Orientation that includes the operation of the GRM including use of the survivor-centred approach.

## Informing Project Stakeholders about the GRM

As outlined in Table 2, REGAIN stakeholders will be made aware of project activities and grievance procedures through various means, including:

| Radio announcements: | Announcements about project activities and stakeholder engagement opportunities will be made prior to significant project works and will include information about the complaint process. |
| --- | --- |
| Newspaper | Articles on Project activities and works prepared for the Marshall Islands Journal need to include contact and grievance information. |
| Internet: | Project information will be posted on MEC website and updated as required. All Environmental and Social (Safeguard) Project documents will be housed on the CIU E&S Website. https://www.ciudidasafeguards.com/essp-safeguards-instru This site also contains allows concerned parties to register complaints and grievances anonymously. |
| Notice Boards: | In all areas where construction and renovation work will be conducted, a notice board will be installed outside each operational area, describing the Project, where to get further information and how to raise concerns. |
| Community and School Meetings | In situations where renovation and construction work will be conducted on school premises or other public buildings, school/facility administrators and students will be notified in advance and informed about the grievance process, including strategies to prevent incidents of GBV, SEA/H and VAC. Schools will be asked to nominate a male and female designated contact who are known and accessible to students should they have any concerns. These designated contacts will need to be informed of Project GRM processes and how to deal with sensitive matters. |

## Reporting on Grievances

The template for documenting a grievance or complaint in contained in Annex B. It is also available on the CIU E&S Website: https://www.ciudidasafeguards.com/grm.

The Grievance Report Form needs to be completed by the person who receives the complaint through any means (i.e., phone, in person, by email, through a third party etc.) and given to the Designated Contact Person (Project Manager or Construction Site Supervisor) in a confidential manner, within 12 hours of receipt.  The DCP will then log the complaint on the Grievance Register which is provided in Annex C and also available on CIU E&S Website.

ALL grievance and complaints must be recorded and entered into the Grievance Register by the DCP, who will also document all steps taken to investigate and resolve the matter. If the concern is not project related, it is referred to the appropriate agency (as required) and closed on the register.

If there are more than 15 complaints/grievances recorded, the Project Steering Committee may decide to investigate any patterns or repetition of issues that need to be addressed proactively.  This could include a decision to engage independent consultancy services to review and provide advice.

Project six-month reports shall contain the following grievance information:

- Total number of grievances and complaints received.

- Total number of grievances and complaints resolved.

- Total number of grievances and complaints active.

- Total number of grievances and complaints unresolved.

- Average number of days to resolve grievances and complaints.

- Changes the project has made in response to existing or previous complaints.

Immediate reporting to the CIU and World Bank of the following:

- Grievance or complaint relates to physical injury, harm or death, including those incurred because of gender-based violence.

- Grievance or complaint relates to GBV, SEA/SH, VAC or human trafficking.

## Handling and Storing Grievance Information

- Each concern or complaint received by the DCP shall be allocated a unique File identifier – REGAIN GRM – 2024 #1, REGAIN GRM – 2025 #2 etc.

- A hard copy of the Grievance Report Form will be filed by the DCP in a locked location (filing cabinet and password protected e-files).

- As noted previously, all names and other identifying information related to a project grievance will be redacted from the grievance form and register before it is shared with the World Bank and Project Steering Committee.

- Detailed information relating to GBV, SEA/H, HT, VAC will be treated as personal and confidential (retained only by the DCP and CIU E&S Specialist (if required) and shall only be made available to WUTMI with the permission of the survivor. In cases of alleged criminal activity, the police will be informed. Any other information shall be treated as confidential unless all parties have approved release.

# Monitoring and Reporting oN the Project SEP

Throughout Project implementation, the PIU will prepare six-month progress reports which will include environmental and social risk management performance.  With respect to reporting on stakeholder engagement, the PIU will include a copy of the Project-wide Stakeholder Engagement and Communication Action Plan (SECAP) for the coming six-month period, which will include information on lessons learned from previous interaction with project affected parties. In addition, links to activity specific SEPs that have been developed by consultants/contractors will be included in the SECAP

In addition to SECAPs, the PIU will summarize:

  - Number and location of community awareness-raising or training meetings.

  - Number of men, women and youth that attended these sessions.

  - Number, location, attendance, and documentation of the meetings held with the authorities and communities or other stakeholders.

  - For each meeting, number and nature of comments received, actions agreed during these meetings, status of those actions.

  - Number and nature of engagement activities with other stakeholders, disaggregated by category of stakeholder.

  - Issues raised by civil society organizations and other stakeholders, actions agreed with them, and the status of those actions.

  - Number and nature of project documents publicly disclosed.

  - Number and nature of updates of the project website.

  - Number and categories of comments received on the website.

# Resources and Responsibilities for Implementation

## Responsibilities for Implementation

The owner of this SEP is the PIU who will lead its implementation.  However, there are many aspects of stakeholder engagement outlined in this plan that require the input of other parties including implementing agency employees, project consultants/contractors, partners and collaborators-  including GoRMI agencies and civil society organizations, as well as the CIU E&S team. As such, the PIU will need to work closely with other parties to ensure the successful implementation of this SEP.

The key parties involved in stakeholder engagement processes and their responsibilities are shown in Table 4

Table 4: Responsibilities for Implementation of SEP

| Party | Responsibilities |
| --- | --- |
| PIU | - Implement the SEP. - Manage the GRM. - Prepare 6-monthly SECAPs as part of project work planning and reporting. - Manage project information (i.e., media releases, community notices). - Monitor and report on E&S performance to the project team and the WB. - Ensure adequate resources for SEP implementation is included in Project budget updates. |
| CIU Safeguard Team | - Support the PIU with implementation of the SEP, including the GRM. - Support the PIU in preparation of SECAPs and activity specific SEPs. - Assist with preparation of E&S aspects of consultant/contractor TORs; review draft SEPs prepared by contractors and monitor implementation. - Provide E&S training on SEP and GRM responsibilities to PIU and Project workers. - Provide CoC orientation and ensure all project workers sign code and attend orientation session. - Assist with SEP reporting. |
| Consultants | - Design and implement activity specific stakeholder engagement plans as per TORs and work in collaboration with the PIU and CIU to monitor and revise methods as needed. - Document participant attendance and outcomes of engagement sessions as per requirements and provide copies of consultation materials. |
| Civil Works Contractors | - Contractors engaged to undertake works will be responsible for implementing all environmental and social protection and mitigation measures as outlined in their TORs in compliance with the Project ESMP, SEP and approved C-ESMPs. - Support the PIU in engaging with stakeholders to communicate the scope and timing of works. - Serve as the Designated Contact Person for grievances related to civil works, as delegated by the Project Manager, and comply with the Project GRM process. - Ensure all workers sign an approved CoC that includes GBV and SEA/SH provision and provide an orientation. |

## Implementation Budget

The PIU and the CIU will ensure that the total cost of implementation of this SEP (including time inputs, materials, and reimbursements) is budgeted for within the Project Budget including activity specific costs.

When contractors/consultants are to be engaged for specific scopes of work, the general expectations regarding stakeholder engagement will be detailed in each Terms of Reference/Scope of Works and contractors/consultants are to include sufficient fundings in their proposed budgets to cover the engagement required (including the preparing of a task-specific SEP if required).

The CIU Safeguard Team will support the PIU E&S Development Officer by providing technical backstopping assistance and oversight (at no cost to the Project) related to stakeholder engagement and implementation of the GRM.

The ESMP provides an indicative budget of $570,000 for implementation of all E&S risk management requirements, including the SEP, over the six-year project implementation period. Of this amount, $90,000 (i.e., $15,000 per year) has been allocated for stakeholder consultation meetings and workshops, including venues, refreshments, printing etc. It also includes travel for key PIU and CIU staff (including accommodation, flights, car hire, fuel etc.).

# Annex A: REGAIN SECAP template

| Name of Component & Activity | Stakeholders Groups | Purpose and Type of Engagement |  | Date(s) of Engagement | Person(s) Responsible & Budget |  | Expected Outcomes of Engagement (include indicators) |  | Outcomes and Lessons Based on outcomes and lessons from previous engagement |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component 1: Renewable Energy and Network Upgrades |  |  |  |  |  |  |  |  |  |  |
| - Sub-Component 1.1: Renewable Energy Integration in Majuro and Ebeye |  |  |  |  |  |  |  |  |  |  |
|  |  | Purpose: Type: |  |  |  |  |  |  | Outcomes: Lessons: |  |
| Sub-Component 1.2: Majuro and Ebeye Network Upgrades |  |  |  |  |  |  |  |  |  |  |
|  |  | Purpose: Type: |  |  |  |  |  |  | Outcomes: Lessons: |  |
| Component 2: Improved Electricity Access in Neighboring Islands |  |  |  |  |  |  |  |  |  |  |
| List all Component 2 Sub-components and activities to be undertaken in this 6-month period |  |  |  |  |  |  |  |  |  |  |
|  |  | Purpose: Type: |  |  |  |  |  |  | Outcomes: Lessons: |  |
| Component 3: Institutional Strengthening and Implementation Support |  |  |  |  |  |  |  |  |  |  |
| List all Component 3 Sub-components and activities to be undertaken in this 6-month period |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Purpose: Type: |  |  |  |  |  |  | Outcomes: Lessons: |

# Annex B:  GRM REporting Form

See GRM Form Template in Incident/Grievance section of:

https://www.ciudidasafeguards.com/portfolio-documents

RMI GOVERNMENT & WORLD BANK PROJECT

GRIEVANCE REPORT FORM

* Grievance Recipient to complete all non-shaded areas and DCP to completed shaded areas

Name & Position of Grievance Recipient:

Contact Information of Grievance Recipient:

Grievance Reference #:

Name of concerned party (or anonymous), gender and age (or approx.) Address: Telephone: Email:

Date and time complaint received: How complaint was received: Date and Time Project Manager was notified: How Project Manager was notified:

Date of 2-week deadline for initial resolution or escalation:

Date, time, and location of event leading to concern

Does the complaint involve injury, death, violence, sexual abuse, exploitation, harassment, violence against children or potential criminal activity? Yes or No

Is anyone at immediate danger or risk? Yes or No If yes, describe risk and any actions that have been taken to protect people or property

Does the complaint involve Project or implementing agency staff, consultants or contractors? Yes or No

Detailed account of concern (include names of persons involved if known)

Proposed solution or remedy sought by aggrieved party (if known)

Name and Position of DCP receiving this Grievance Form: Date and time Grievance Form Received:

Dates and steps taken to resolve concern by DCP or other parties

Outcome of resolution process

# Annex c:  GRM REGISTER

See GRM Register in Incident/Grievance section of:

https://www.ciudidasafeguards.com/portfolio-documents

| Project Name | Date of Contact | Name of Contact | Issue Raised | Response (Date and Time) | Outcome – resolved? | Follow-up? | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |

Refer https://www.ciudidasafeguards.com/

Of the six core facilities that MEC operates in Majuro, three buildings have currently been demolished and are waiting to be rebuilt with suitable facilities included. One extra building is about to be demolished and this also will have suitable facilities. An additional two new buildings are planned, and these also will incorporate appropriate facilities.